# DaloRADIUS - ERP Integration API

Task Assignment Sheet

Date: 2026-03-09  |  Team Size: 3 Developers

# Team Roles

| Role | Developer | Scope | Technology |
| --- | --- | --- | --- |
| ERP Frontend | Wael | ERP Dashboard UI - consumes ALL APIs built by Hisham & Laith. Builds login page, pages, tables, charts, action buttons. Calls POST /erp_login first to get token, then sends token in Authorization header on all requests. | ERP Framework (frontend) HTTP/REST client Charts library |
| DaloRADIUS API (GET) | Hisham | Builds all READ/GET endpoints. User status, user details, usage data, plan profiles, dashboard summary. All endpoints require valid token. | PHP / DaloRADIUS codebase |
| DaloRADIUS API (DB + POST + Auth) | Laith | Builds login/token auth system, SQL migration, and all WRITE/POST endpoints. Block, unblock, renew, SMS send, temporary access. All endpoints require valid token (except login). | PHP / MySQL DaloRADIUS codebase |

# Integration Flow

Authentication Flow:
1. Wael (ERP) calls POST /erp_login.php with username + password
2. API validates against operators table, returns token (expires in 8 hours)
3. Wael stores token and sends it on ALL subsequent requests:
   Header: Authorization: Bearer <token>
4. If token expires, API returns 401 -> ERP redirects to login

API Flow:
ERP Login Page (Wael)    -->  POST /erp_login (Laith)  -->  Token
ERP Dashboard (Wael)    -->  GET + Bearer Token  -->  DaloRADIUS API (Hisham)  -->  MySQL/RADIUS
ERP Action Buttons (Wael)  -->  POST + Bearer Token  -->  DaloRADIUS API (Laith)  -->  MySQL/RADIUS

API Base URL: http://<daloradius-server>/api/
Auth Header: Authorization: Bearer <token>
Only /erp_login.php is public (no token needed)

# Laith Tasks - DB + Login/Auth + POST Endpoints

| # | Task | Assignee | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | SQL migration (11_erp_api_tables.sql) Create tables: - api_tokens (id, operator_id, username, token, expires_at, created_at, ip_address, is_revoked) - sms_notifications (id, username, phone, message, sms_type, status, sent_at, created_at) - temporary_access (id, username, granted_by, days_granted, start_date, expiry_date, status) | Laith | HIGH | [ ] | Must be done first before any other task |
| 2 | erp_login.php POST {username, password} Validates against operators table Generates token, saves to api_tokens table Token expires in 8 hours Response: {success, token, expires_at, operator: {id, username, firstname, lastname}} Logs login to system_action_log NO TOKEN REQUIRED (public endpoint) | Laith | HIGH | [ ] | Must be done first Hisham & Wael depend on this |
| 3 | erp_logout.php POST - Revokes current token Sets is_revoked=1 in api_tokens table Response: {success, message} REQUIRES TOKEN | Laith | HIGH | [ ] |  |
| 4 | erp_refresh_token.php POST - Refreshes token before it expires Returns new token, revokes old one Only works if current token has < 2 hours remaining Response: {success, token, expires_at} REQUIRES TOKEN | Laith | MEDIUM | [ ] |  |
| 5 | Update auth.php - Token validation Add token validation logic: - Check Authorization: Bearer header - Validate token exists in api_tokens table - Check not expired and not revoked - Set $authenticated_operator (id, username) for use in all endpoints - Return 401 if invalid/expired with error_code: TOKEN_EXPIRED or TOKEN_INVALID | Laith | HIGH | [ ] | All endpoints depend on this |
| 6 | erp_block_user.php POST {username, reason} Adds user to block_user RADIUS group Uses RadiusAccessManager::revokeAccess() Logs action to system_action_log with operator name from token REQUIRES TOKEN | Laith | HIGH | [ ] |  |
| 7 | erp_unblock_user.php POST {username} Removes from block_user group Restores plan access using RadiusAccessManager::reactivateUser() Logs action to system_action_log REQUIRES TOKEN | Laith | HIGH | [ ] |  |
| 8 | erp_renew_bundle.php POST {username} Renews current bundle for full period Uses BundleManager::renewBundle() Deducts cost from balance, extends expiry created_by = operator username from token REQUIRES TOKEN | Laith | HIGH | [ ] |  |
| 9 | erp_renew_temporary.php POST {username, days (default 2)} Grants temporary access for N days Saves to temporary_access table Sets RADIUS Expiration attribute Removes from block_user if blocked granted_by = operator username from token REQUIRES TOKEN | Laith | HIGH | [ ] |  |
| 10 | erp_send_sms.php POST {username, message, sms_type} Queues SMS to sms_notifications table Types: expiry_warning, payment_reminder, block_notice, custom REQUIRES TOKEN | Laith | MEDIUM | [ ] |  |

# Hisham Tasks - DaloRADIUS API (GET Endpoints)

All endpoints below REQUIRE a valid token in the Authorization header.
Hisham must wait for Laith to complete tasks #1, #2, #5 (SQL + login + auth) before testing.

| # | Task | Assignee | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 11 | erp_dashboard_summary.php GET - Dashboard aggregate counts Response: online_users, disconnected_users, blocked_users, upcoming_blocks_3days, upcoming_blocks_7days, total_users, active_bundles, expired_bundles, total_traffic_today_gb REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 12 | erp_online_users.php GET - Returns all currently online users Query: radacct WHERE acctstoptime IS NULL Response: username, fullname, NAS, session duration, download/upload MB, framed IP, plan, phone REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 13 | erp_blocked_users.php GET - Returns all blocked/disabled users Query: radusergroup WHERE groupname IN (block_user, Disabled-Users) Response: username, fullname, phone, block reason, plan, last session, balance REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 14 | erp_upcoming_blocks.php GET ?days=3 Users whose bundle expires within N days Query: userbillinfo WHERE bundle_expiry_date BETWEEN NOW and NOW+N Response: username, fullname, phone, plan, expiry date, days remaining, balance, can_auto_renew REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 15 | erp_disconnected_users.php GET ?hours=24 Recently disconnected users Query: radacct WHERE acctstoptime > NOW - N hours AND username NOT IN (online users) Response: username, fullname, last session end, last NAS, plan REQUIRES TOKEN | Hisham | MEDIUM | [ ] |  |
| 16 | erp_user_detail.php GET ?username=X - Complete user profile Joins: userinfo + userbillinfo + radacct + radusergroup + radgroupreply Response sections: personal{}, billing{}, speed_profile{}, status{}, usage_summary{} REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 17 | erp_user_usage.php GET ?username=X&period=daily&month=2026-03 OR ?username=X&period=monthly Query: radacct GROUP BY DATE or MONTH Response: per-day or per-month breakdown (download, upload, sessions, time) + summary totals Supports pagination: ?page=1&limit=31 REQUIRES TOKEN | Hisham | HIGH | [ ] |  |
| 18 | erp_user_plan_profile.php GET ?username=X - Plan + speed profile Joins: userbillinfo + billing_plans + billing_plans_profiles + radgroupreply Response: plan name, cost, type, bundle validity, RADIUS groups, Mikrotik-Rate-Limit, Session-Timeout REQUIRES TOKEN | Hisham | MEDIUM | [ ] |  |
| 19 | erp_sms_history.php GET ?username=X SMS notifications sent to user Query: sms_notifications WHERE username=X Response: id, phone, message, sms_type, status, sent_at REQUIRES TOKEN | Hisham | MEDIUM | [ ] |  |

# Wael Tasks - ERP Frontend (Consumes All APIs)

Wael must implement login flow first.
After login, store the token and send it with every API call:
Authorization: Bearer <token>
If any API returns 401 (TOKEN_EXPIRED), redirect user to login page.
If token is close to expiry, call POST /erp_refresh_token.php to get new token.

| # | Task | Assignee | APIs Used | Priority | Status | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| 20 | Login Page Username + password form Call POST /erp_login Store token (localStorage/cookie) Redirect to dashboard on success Show error message on failure | Wael | POST erp_login (built by Laith) | HIGH | [ ] | Must be done first |
| 21 | Auth Middleware / HTTP Client Create shared HTTP client that: - Adds Authorization: Bearer header to all requests - Intercepts 401 responses -> redirect to login - Auto-refreshes token when close to expiry - Stores/retrieves token from storage | Wael | POST erp_refresh_token POST erp_logout (built by Laith) | HIGH | [ ] | Must be done first All pages use this |
| 22 | Logout Button Button in top navbar Calls POST /erp_logout Clears stored token Redirects to login page | Wael | POST erp_logout (built by Laith) | HIGH | [ ] |  |
| 23 | Dashboard Page 4 summary cards: Online Users, Disconnected, Blocked, Upcoming Blocks Each card shows count from API Auto-refresh every 60 seconds | Wael | GET erp_dashboard_summary (built by Hisham) | HIGH | [ ] |  |
| 24 | Online Users Table Columns: username, name, NAS, duration, download, upload, IP Click row -> user detail page Auto-refresh every 30 seconds | Wael | GET erp_online_users (built by Hisham) | HIGH | [ ] |  |
| 25 | Blocked Users Table Columns: username, name, phone, reason, plan, last session Unblock button on each row Click row -> user detail page | Wael | GET erp_blocked_users (Hisham) POST erp_unblock_user (Laith) | HIGH | [ ] |  |
| 26 | Upcoming Blocks Table Columns: username, name, phone, plan, expiry, days left, balance Renew + Renew 2 Days buttons Click row -> user detail page | Wael | GET erp_upcoming_blocks (Hisham) POST erp_renew_bundle (Laith) POST erp_renew_temporary (Laith) | HIGH | [ ] |  |
| 27 | Disconnected Users Table Columns: username, name, last session, NAS, plan Click row -> user detail page | Wael | GET erp_disconnected_users (built by Hisham) | MEDIUM | [ ] |  |
| 28 | User Detail Page Full profile page for single user: - Personal info card - Billing info (plan, balance, bundle) - Speed profile (download/upload) - Online status indicator - Usage summary | Wael | GET erp_user_detail (Hisham) GET erp_user_plan_profile (Hisham) | HIGH | [ ] |  |
| 29 | Usage Charts Page Daily traffic chart (bar/line) Monthly traffic chart Date range / month selector Download/Upload breakdown | Wael | GET erp_user_usage (Hisham) ?period=daily ?period=monthly | HIGH | [ ] |  |
| 30 | Block User Button Button on user detail + tables Confirmation dialog with reason Success/error feedback Refresh table after action | Wael | POST erp_block_user (built by Laith) | HIGH | [ ] |  |
| 31 | Unblock User Button Button on blocked table + detail Confirmation dialog Refreshes table after success | Wael | POST erp_unblock_user (built by Laith) | HIGH | [ ] |  |
| 32 | Renew Bundle Button Shows plan cost and balance Confirmation before renewal Shows new expiry after success | Wael | POST erp_renew_bundle (built by Laith) | HIGH | [ ] |  |
| 33 | Renew 2 Days Button Input field for days (default 2) Confirmation dialog Shows temporary expiry after success | Wael | POST erp_renew_temporary (built by Laith) | HIGH | [ ] |  |
| 34 | SMS Log Page Table of sent SMS per user Columns: date, phone, message, type, status Filter by type/status | Wael | GET erp_sms_history (built by Hisham) | MEDIUM | [ ] |  |
| 35 | Send SMS Button Message input + type selector Delivery status feedback Types: expiry warning, payment reminder, block notice, custom | Wael | POST erp_send_sms (built by Laith) | MEDIUM | [ ] |  |
| 36 | Final Integration & Testing Test all API calls end-to-end Error handling for failures Loading states for all tables Token expiry handling Responsive design check | Wael | ALL endpoints | HIGH | [ ] |  |

# Task Summary

| Developer | Role | Tasks | Total |
| --- | --- | --- | --- |
| Laith | DB + Login/Auth + POST endpoints | #1 - #10 | 10 tasks |
| Hisham | GET endpoints | #11 - #19 | 9 tasks |
| Wael | ERP Frontend (consumes all APIs) | #20 - #36 | 17 tasks |

# Task Dependencies (Build Order)

These tasks MUST be completed in order:

1. Laith: Task #1 (SQL migration) - creates all new tables
2. Laith: Task #2 (erp_login.php) - login endpoint
3. Laith: Task #5 (auth.php update) - token validation
   --> After these 3, Hisham and Wael can start their work

4. Wael: Task #20 (Login page) + Task #21 (Auth middleware)
   --> After these, Wael can build any dashboard page

5. All other tasks can be done in any order (in parallel)

# Sign-Off

| Developer | Signature | Date |
| --- | --- | --- |
| Wael (ERP Frontend) |  | ____/____/2026 |
| Hisham (API GET Endpoints) |  | ____/____/2026 |
| Laith (API DB + POST + Auth) |  | ____/____/2026 |